BUSINESS REQUIREMENTS DOCUMENT

E-Commerce Sales Analysis Platform

Data Analytics & Business Intelligence Initiative

| Document Title | BRD – E-Commerce Analysis Platform |
| --- | --- |
| Version | 1.0 – Initial Release |
| Date | June 1, 2026 |
| Prepared By | [Your Name] – Business Analyst |
| Status | Draft – Pending Stakeholder Review |

# 1. Executive Summary

This Business Requirements Document (BRD) defines the functional and non-functional requirements for the development of an E-Commerce Sales Analysis Platform. The platform will enable the organization to collect, process, visualize, and act on sales data from multiple e-commerce channels in real time.

The solution is intended to replace manual reporting processes with automated dashboards, predictive analytics, and actionable business intelligence — supporting data-driven decision-making across sales, marketing, inventory, and finance teams.

# 2. Project Background & Business Context

## 2.1 Current State

Currently, sales data is fragmented across three separate platforms: Shopify (direct-to-consumer), Amazon Marketplace, and a B2B wholesale portal. Reporting is performed manually using exported CSVs merged in Excel, leading to:

- 2–3 day delays in availability of weekly performance reports

- Inconsistent KPIs across departments due to differing calculation methods

- No visibility into customer lifetime value (CLV) or churn risk

- Inability to correlate marketing spend with revenue outcomes

## 2.2 Business Problem

The absence of a unified analytics layer creates competitive disadvantage. Leadership cannot make confident pricing, inventory, or campaign decisions without timely, accurate data. The organization has missed revenue opportunities due to stockouts that were preventable with better demand forecasting.

## 2.3 Proposed Solution

A centralized E-Commerce Analysis Platform that ingests data from all sales channels, standardizes KPIs, provides live dashboards, and generates predictive insights using machine learning models. The platform will serve as the single source of truth for all commercial performance metrics.

# 3. Project Scope

## 3.1 In-Scope

- Integration with Shopify, Amazon Seller Central, and the internal B2B portal

- Real-time and historical sales dashboards by channel, region, product, and time period

- Customer segmentation and cohort analysis

- Inventory demand forecasting (30/60/90-day horizon)

- Marketing attribution modelling (first-touch, last-touch, multi-touch)

- Automated weekly and monthly report generation with email distribution

- Role-based access control (RBAC) for 5 user groups

- Mobile-responsive web application

## 3.2 Out-of-Scope

- ERP or accounting system integration (Phase 2)

- Customer-facing portals or self-service reporting for buyers

- Native mobile app (iOS/Android)

- Social media analytics beyond paid ad attribution

# 4. Stakeholders

| Stakeholder | Role | Department | Interest / Responsibility |
| --- | --- | --- | --- |
| Sarah Mitchell | Project Sponsor | Chief Commercial Officer | Approves budget; escalation point |
| Rajan Verma | Product Owner | Digital & E-Commerce | Owns product backlog; defines acceptance criteria |
| Ananya Krishnan | Business Analyst | Strategy & Analytics | BRD author; requirements elicitation |
| Dev Team Lead | Technical Architect | Engineering | Technical feasibility; solution design |
| Finance Manager | End User | Finance | Revenue reporting; P&L analytics |
| Marketing Lead | End User | Growth & Marketing | Attribution & campaign ROI analysis |

# 5. Business Requirements

## 5.1 Functional Requirements

| Req ID | Category | Requirement Description | Priority | Source |
| --- | --- | --- | --- | --- |
| BR-001 | Data Integration | The system shall ingest sales transaction data from Shopify, Amazon, and B2B portal via API on a 15-minute refresh cycle. | Must Have | CCO |
| BR-002 | Dashboard | The system shall display a real-time executive dashboard showing total revenue, units sold, average order value (AOV), and conversion rate. | Must Have | CCO / PO |
| BR-003 | Reporting | The system shall allow users to generate and export reports in CSV, Excel, and PDF formats for any custom date range. | Must Have | Finance |
| BR-004 | Forecasting | The system shall generate demand forecasts for the next 30, 60, and 90 days at SKU level with a minimum 85% accuracy rate. | High | Operations |
| BR-005 | Customer Analytics | The system shall segment customers into RFM (Recency, Frequency, Monetary) cohorts and display CLV projections. | High | Marketing |
| BR-006 | Attribution | The system shall support first-touch, last-touch, and linear multi-touch attribution models across paid, organic, and email channels. | High | Marketing |
| BR-007 | Access Control | The system shall implement RBAC with five predefined roles: Admin, Analyst, Executive, Marketing, and Finance — each with distinct data access levels. | Must Have | IT / Security |
| BR-008 | Alerting | The system shall send automated email and in-app alerts when KPIs deviate more than 15% from the prior period baseline. | Medium | PO |
| BR-009 | Product Performance | The system shall rank products by revenue, margin, return rate, and review score, with drill-down to SKU-level detail. | High | Commerce |
| BR-010 | Audit Trail | The system shall maintain an immutable audit log of all data access, exports, and configuration changes for a minimum of 12 months. | Must Have | Compliance |

## 5.2 Non-Functional Requirements

| Req ID | Category | Requirement | Target Metric |
| --- | --- | --- | --- |
| NFR-001 | Performance | Dashboard load time for any pre-built view | < 3 seconds |
| NFR-002 | Availability | Platform uptime SLA (excluding scheduled maintenance) | 99.5% monthly |
| NFR-003 | Scalability | Support concurrent users without degradation | Up to 200 users |
| NFR-004 | Security | Data encryption at rest and in transit; MFA for all admin roles | AES-256 / TLS 1.3 |
| NFR-005 | Data Retention | Historical transaction data retention period | 5 years minimum |
| NFR-006 | Compliance | Compliance with GDPR, CCPA, and SOC 2 Type II standards | Mandatory |
| NFR-007 | Usability | New user onboarding task completion without training | > 80% success rate |

# 6. Use Cases

## UC-01: Sales Performance Review

| Field | Detail |
| --- | --- |
| Actor | Executive / Analyst |
| Trigger | User logs in and navigates to the Sales Dashboard |
| Precondition | Data has been ingested from all three channels within the last 15 minutes |
| Main Flow | 1. User selects date range and channel filters. 2. System renders revenue, AOV, units, and conversion KPIs. 3. User drills down by product category. 4. User exports data to Excel. |
| Postcondition | Report exported and saved to user's local machine or cloud storage |
| Exception | If API sync is delayed > 30 minutes, system displays a data freshness warning banner |

## UC-02: Demand Forecasting

| Field | Detail |
| --- | --- |
| Actor | Operations / Inventory Manager |
| Trigger | User navigates to Inventory Forecasting module |
| Main Flow | 1. User selects SKU(s) and forecast horizon (30/60/90 days). 2. System runs ML model on historical sales + seasonality signals. 3. System presents forecast chart with confidence intervals. 4. User downloads reorder recommendation report. |
| Exception | If < 90 days of historical data exists for SKU, system flags forecast as low confidence |

# 7. Data Requirements

## 7.1 Data Sources

- Shopify Admin API – orders, customers, products, refunds

- Amazon Seller Central API – order reports, ASIN performance, advertising spend

- Internal B2B Portal Database (PostgreSQL) – wholesale orders, accounts

- Google Analytics 4 – web traffic, session data, funnel events

- Meta Ads & Google Ads APIs – campaign spend, impressions, clicks

## 7.2 Key Data Entities

| Entity | Key Attributes | Source |
| --- | --- | --- |
| Order | order_id, channel, date, total, status, customer_id | Shopify / Amazon / B2B Portal |
| Customer | customer_id, email, acquisition_channel, LTV, cohort | Shopify / B2B Portal |
| Product / SKU | sku_id, name, category, cost, price, inventory_qty | All channels |
| Campaign | campaign_id, platform, spend, impressions, clicks, ROAS | Meta Ads / Google Ads |
| Session / Event | session_id, source, medium, device, page_views, goal | Google Analytics 4 |

# 8. Assumptions & Constraints

## 8.1 Assumptions

- All three sales channel APIs are accessible and stable with documented authentication

- Historical sales data going back 3 years is available for model training

- The organization will provide a dedicated cloud environment (AWS or Azure) for deployment

- At least two Business Analyst hours per week are available for UAT and acceptance testing

- Stakeholders will complete a structured requirements review within 5 business days

## 8.2 Constraints

- Project budget is capped at $120,000 USD for Phase 1 delivery

- Go-live deadline: September 30, 2026 (aligned with Q4 peak season preparation)

- The platform must integrate with the existing Azure AD single sign-on (SSO) infrastructure

- No new third-party SaaS tools requiring additional enterprise licensing may be introduced without CCO approval

# 9. Risks & Mitigation

| Risk ID | Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-001 | Amazon API rate limiting disrupts real-time data ingestion | Medium | High | Implement request queuing and exponential backoff; cache last-known data with staleness flags |
| R-002 | Historical data quality is insufficient for ML model accuracy | High | High | Conduct data audit in Sprint 1; define minimum data quality thresholds before model training begins |
| R-003 | Scope creep from stakeholder change requests post-sign-off | High | Medium | Enforce formal change request process; all post-sign-off changes logged and impact-assessed |
| R-004 | Resource unavailability delays UAT phase | Medium | Medium | Lock in UAT participants during project kickoff; build 2-week buffer into project schedule |
| R-005 | GDPR non-compliance due to customer PII in analytics pipeline | Low | Critical | Engage Data Protection Officer early; pseudonymize PII at ingestion layer; legal review of data processing agreements |

# 10. Project Timeline & Milestones

| Phase | Milestone | Key Deliverables | Target Date | Owner |
| --- | --- | --- | --- | --- |
| 1 | Requirements & Design | Approved BRD, Solution Architecture, Data Model | July 15, 2026 | BA / Architect |
| 2 | Data Pipeline Development | ETL pipeline live, API integrations tested, data warehouse seeded | August 1, 2026 | Engineering |
| 3 | Dashboard & Analytics Build | Core dashboards, RBAC, alert engine, forecasting module | September 1, 2026 | Engineering |
| 4 | UAT & Stakeholder Validation | UAT sign-off, defect resolution, training materials | September 22, 2026 | BA / QA |
| 5 | Go-Live & Hypercare | Production deployment, monitoring dashboards, support runbook | September 30, 2026 | Engineering / BA |

# 11. Acceptance Criteria

The platform will be considered accepted and ready for production upon satisfaction of all of the following criteria:

- All Must Have functional requirements (BR-001 through BR-010) pass UAT test cases with zero critical defects outstanding

- Dashboard load time is verified at under 3 seconds for all standard views under simulated 200-user load

- Demand forecasting accuracy achieves ≥ 85% on a held-out 90-day test dataset

- RBAC is validated: each of the 5 user roles can only access data and features as defined in the permissions matrix

- All audit log entries are verified as immutable and searchable

- A signed UAT acceptance form is received from the Product Owner and at least two business-side stakeholders

# 12. Document Approval

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| Sarah Mitchell | Project Sponsor (CCO) |  |  |
| Rajan Verma | Product Owner |  |  |
| [Your Name] | Business Analyst |  |  |
| Dev Team Lead | Technical Architect |  |  |

— End of Document —

# 13. Project Flow

The following section describes the end-to-end project flow for the E-Commerce Analysis Platform, from initiation through hypercare. Each phase outlines the key activities, entry/exit criteria, and responsible parties.

## Phase 1 — Initiation & Requirements (Weeks 1–3)

| Objective | Establish project foundation, align stakeholders, and document all business and technical requirements. |
| --- | --- |
| Key Activities | Project charter creation • Stakeholder kickoff meeting • Requirements elicitation workshops • BRD authoring and peer review • API access provisioning • Data audit of historical sales records • BRD sign-off |
| Entry Criteria | Project sponsor approval received; budget confirmed; BA and Architect assigned |
| Exit Criteria | Signed BRD; approved solution architecture document; data quality baseline report complete |
| Owner | Business Analyst / Technical Architect |

## Phase 2 — Solution Design & Architecture (Weeks 4–5)

| Objective | Design the technical architecture, data model, and UI/UX prototypes before development begins. |
| --- | --- |
| Key Activities | Cloud infrastructure design (AWS/Azure) • Data warehouse schema design (star schema) • ETL pipeline architecture • API integration mapping • RBAC permissions matrix • Wireframes and dashboard mockups • Architecture review and sign-off |
| Exit Criteria | Approved architecture document; finalized data model; approved UI wireframes; development environment provisioned |
| Owner | Technical Architect / UX Designer |

## Phase 3 — Data Pipeline & Backend Development (Weeks 6–9)

| Objective | Build and validate all data ingestion pipelines, transformation logic, data warehouse, and core backend APIs. |
| --- | --- |
| Key Activities | Shopify / Amazon / B2B API connector development • ETL pipeline build (extract, transform, load) • Data warehouse deployment and seeding with historical data • KPI calculation engine development • RBAC and authentication layer • Unit and integration testing • Data reconciliation validation against source systems |
| Exit Criteria | All three API connectors live; data reconciliation delta < 0.1%; all unit tests passing; data warehouse loaded with 3 years of history |
| Owner | Engineering Team / Data Engineer |

## Phase 4 — Frontend & Analytics Development (Weeks 10–13)

| Objective | Build all user-facing dashboards, analytics features, forecasting module, alerting, and report export functionality. |
| --- | --- |
| Key Activities | Executive and operational dashboard builds • Product performance and customer RFM analytics screens • Demand forecasting ML model training and integration • Multi-touch attribution module • Alert engine configuration • CSV / Excel / PDF export engine • Automated scheduled report emails • End-to-end integration testing |
| Exit Criteria | All BR requirements implemented; forecasting model accuracy ≥ 85%; dashboards load in < 3 seconds; feature-complete build deployed to staging |
| Owner | Engineering Team / Data Scientist |

## Phase 5 — UAT & Quality Assurance (Weeks 14–16)

| Objective | Validate that the platform meets all business requirements and acceptance criteria through structured user acceptance testing. |
| --- | --- |
| Key Activities | UAT test plan and test case preparation • Business stakeholder testing sessions • Defect logging and prioritization (P1/P2/P3) • Regression testing after fixes • Performance and load testing • Security penetration testing • Training material creation • UAT sign-off |
| Exit Criteria | Zero critical (P1) defects open; signed UAT acceptance form received; all acceptance criteria verified; user training complete |
| Owner | Business Analyst / QA Lead / Stakeholders |

## Phase 6 — Go-Live & Hypercare (Week 17)

| Objective | Deploy to production and provide intensive post-launch support to ensure adoption and stability. |
| --- | --- |
| Key Activities | Production deployment via CI/CD pipeline • DNS and SSO cutover • Live data validation against source systems • Monitoring dashboards active (uptime, pipeline health, error rates) • Dedicated hypercare support desk (2 weeks) • Daily stand-ups for first 5 days • Lessons-learned retrospective • Phase 2 planning initiation |
| Exit Criteria | Platform live in production; all users provisioned; 99.5% uptime confirmed for first 7 days; no P1 incidents outstanding; project formally closed |
| Owner | Engineering Team / Business Analyst / Product Owner |

## 13.7 Project Flow Summary

| # | Phase | Duration | Primary Deliverable | Target Date |
| --- | --- | --- | --- | --- |
| 1 | Initiation & Requirements | 3 weeks | Signed BRD | July 15, 2026 |
| 2 | Solution Design & Architecture | 2 weeks | Architecture Document & Wireframes | July 31, 2026 |
| 3 | Data Pipeline & Backend Dev | 4 weeks | Live ETL Pipelines + Data Warehouse | August 28, 2026 |
| 4 | Frontend & Analytics Development | 4 weeks | Feature-Complete Staging Build | September 1, 2026 |
| 5 | UAT & Quality Assurance | 3 weeks | UAT Sign-Off + Training Materials | September 22, 2026 |
| 6 | Go-Live & Hypercare | 1 week | Production Platform + Runbook | September 30, 2026 |

— End of Document —